PROMETHEUS

Context Injection System — Architecture & Implementation Plan

| Version: | 1.0 — Initial Plan |
| --- | --- |
| Date: | March 2026 |
| Status: | Planning Phase |

# 1. Executive Summary

Prometheus is a locally-hosted AI agent runtime with a tool registry, sub-agent spawning, team orchestration, scheduled jobs, browser automation, desktop control, memory, and multi-provider LLM support. It is already a highly capable autonomous system.

The goal of this plan is to evolve Prometheus into a full Context Injection System (CIS) — a persistent business brain that knows your company, remembers everything across sessions, connects to every platform you use, and acts as a complete AI operating layer for your business.

This document covers: the current state of the system, the full CIS vision, the four major feature areas being added, the exact new files and changes required, and a phased build order designed to preserve the integrity of every existing Prometheus capability.

The Core Problem Being Solved Every Prometheus session currently starts from scratch. The AI has no knowledge of your business — no clients, no team, no projects, no context. USER.md and SOUL.md hold flat bullet preferences but nothing structural. The system is powerful but amnesiac. CIS fixes this by building a persistent, structured business brain that lives in the workspace permanently and is available in every session, every agent run, every team task — automatically.

# 2. Current System State

The following is an honest audit of what Prometheus has today, what works well, and what is missing.

## 2.1 What Exists and Works

| Agent Runtime | Reactor loop with tool calls, multi-step reasoning, configurable max steps per agent |
| --- | --- |
| Tool Registry | 35+ tools registered: shell, files, web search, fetch, memory, browser, desktop, Vercel, image, time, persona, self-repair, self-update, write-note |
| Sub-agent Spawning | spawnAgent() and spawnAgentsParallel() with Ollama mutex, cloud provider concurrency, per-agent workspace isolation |
| Managed Teams | Full team lifecycle: create, dispatch, manager review, team chat, context references, run history, pause/resume |
| Memory System | USER.md + SOUL.md flat files, fact-store (facts.json) with TTL/expiry/confidence scoring, semantic search with MMR reranking, intraday notes |
| Context Injection | buildPersonalityContext() detects intent from message text, injects relevant tool blocks and memory snippets per turn |
| Scheduling | Cron scheduler with run_now, create, update, pause, resume, delete — cron jobs trigger agent runs |
| Browser Automation | Full Playwright browser with snapshot, click, fill, keyboard, vision mode, site shortcuts, focused item tracking |
| Desktop Automation | Screenshot, OCR, window focus, click, drag, type, clipboard, process list, wait for change |
| Multi-provider LLM | Ollama, LM Studio, llama.cpp, OpenAI, OpenAI Codex — per-agent model override support |
| Auth & Vault | Encrypted vault for secrets, vault:// references in config, resolveSecret() for all sensitive values |
| Skills System | Skill registry with enable/disable, turn-level injection, pinned skills, relevance-based selection |
| Channels | Telegram, Discord, WhatsApp — per-agent bindings via channel + peerId |
| Config Schema | Full Zod validation with typed config, parseConfig(), getConfigErrors() |
| Proposals System | Approval flow for risky actions with pending/approved/rejected states |
| Heartbeat | Background heartbeat loop at configurable intervals, triggers autonomous agent runs |
| Boot Sequence | BOOT.md startup with pre-fetched tasks, memory, schedule, intraday notes — LLM summarizes on startup |
| Hook System | agent:bootstrap, session events — extensible hook bus |
| MCP Support | MCP server management, tool discovery, connect/disconnect lifecycle |
| Vercel Integration | Deploy, status, list deployments, manage env vars |
| Agent Builder | Optional workflow designer integration at localhost:3005 |

## 2.2 What Is Missing

| Persistent Business Context | No structured knowledge of the user's company — clients, team, products, projects, vendors, policies. Starts cold every session. |
| --- | --- |
| Entity Graph | No relational entity system — cannot traverse Client → Deals → Contacts → Emails. Each lookup is isolated. |
| Context Ingestion Engine | No pipeline for uploading company documents (PDFs, contracts, SOPs) and structuring them for agent use. |
| OAuth Integration Layer | No connections to Gmail, Slack, Salesforce, HubSpot, GitHub, Notion, Stripe, Instagram, TikTok, LinkedIn, etc. |
| Social Media Intelligence | No ability to pull structured analytics from social platforms. No coach-style post analysis. |
| Website Intelligence | No automated SEO/GEO/performance audit system. No one-shot site analysis team. |
| Policy Engine | No deterministic layer between AI output and execution. Read/Propose/Commit tiers do not exist formally. |
| Audit Log | No immutable action trail. Cannot answer: what did the agent know, why did it do this, who approved it. |
| Manager → Main Chat Bridge | Teams cannot proactively notify the main session when tasks complete. Completion is pull-only. |
| Scoped Context Packets | No formal context packet structure per task. Context injection is prompt-level only, not task-envelope level. |
| Conversation Learning | No automatic extraction of business facts from conversation history into permanent structured memory. |

# 3. The CIS Vision

The Context Injection System transforms Prometheus from a powerful session-based assistant into a persistent business operating layer. The AI knows your company. It remembers everything. It connects to every platform. It acts with policy-governed safety.

## 3.1 The Business Brain — Four Memory Layers

Layer 1 — Canonical Facts (BUSINESS.md) Permanent structured knowledge of the business: company name, team members, clients, products, pricing, vendors, approval thresholds, policies, departments, key dates. Stored in workspace/BUSINESS.md alongside USER.md and SOUL.md. Auto-loaded into buildPersonalityContext() on every session start. Always present. Never has to be re-told. Written to by the context ingestion engine, conversation learning, and manual user input.

Layer 2 — Entity Graph (entities/ folder) Relational knowledge: each major entity (client, project, vendor, contact, product) gets its own markdown file. Example: entities/clients/acme.md holds Acme Corp name, contacts, open deals, contract terms, recent emails, notes. Agents can traverse relationships: "what's the status on the Acme deal?" reads entities/clients/acme.md first, then pulls live CRM data if connected. Written to by integrations, ingestion engine, and agent runs. Queried by the context builder.

Layer 3 — Working Memory (intraday-notes.md) Already exists. Short-term task state: current objective, active thread, open blockers, decisions made today. Scope: single day. Automatically cleared on new day. Referenced in boot sequence. Will be used more aggressively — agents write task summaries, decisions, and blockers here as they work.

Layer 4 — Live Event Stream (integration events) Integration sync pushes events when data changes: new email arrived, Slack mention, CRM update, PR opened, invoice received. Events are written to workspace/events/pending.json and optionally notify the main chat session. The main agent can be woken by events or check the event queue proactively.

## 3.2 Integration Layer — CIS Connections

Every connected platform becomes a context source. OAuth tokens stored in the existing vault. Data cached locally with TTL-based refresh. User controls read/write/inject permissions per integration.

| Category | Platforms | Data Retrieved | Write Capability |
| --- | --- | --- | --- |
| Communication | Gmail, Outlook, Slack, Teams | Inbox, threads, contacts, channels, messages | Draft/send email, post to Slack (confirm) |
| CRM | Salesforce, HubSpot, Notion | Contacts, deals, pipeline stages, companies, notes | Update records, log activity, create tasks (confirm) |
| Social | Instagram, TikTok, X, LinkedIn, Facebook | Posts, likes, comments, followers, reach, engagement | Schedule/post content (confirm) |
| Dev | GitHub, Jira, Linear | PRs, issues, commits, sprints, deployments | Create issues, comment on PRs (confirm) |
| Finance | Stripe, QuickBooks | Revenue, invoices, subscriptions, transactions | Propose payment actions only — human commit |
| Analytics | Google Analytics 4 | Sessions, events, conversions, top pages | Read-only |
| Storage | Google Drive, Dropbox, Notion | Files, folders, documents, database pages | Create/update files (confirm) |
| Community | Reddit | Posts, comments, subreddit activity | Draft posts/comments (confirm) |

## 3.3 Social Media Intelligence

Two-tier scraping strategy — official APIs for owned accounts (full private analytics) + Scrapling Python library for public profile data. Completely free, no third-party services.

| Tier 1: Official APIs | Instagram Graph API, TikTok for Developers, X Basic API, LinkedIn Marketing API. Requires one-time OAuth. Returns every post with full metrics: likes, comments, saves, reach, impressions, follower growth, watch time. |
| --- | --- |
| Tier 2: Scrapling | Python library (22.7k GitHub stars) called via shell subprocess. StealthyFetcher bypasses anti-bot detection. Used for public profile data — follower counts, post grid, public engagement — and competitor analysis. |
| Tier 3: Browser Fallback | For anything not covered by API or public scraping: Playwright-based browser automation navigates the actual platform UI. Slower but reliable for one-off deep dives on logged-in dashboards. |
| Analysis Layer | Raw data from any tier flows into the AI analysis layer: post-by-post performance ranking, caption effectiveness, posting time patterns, engagement rate trends, hashtag performance, growth trajectory, specific actionable recommendations. |
| Output | Full social coach report delivered to user. Stores summary in entity file (e.g. entities/social/instagram.md) for persistent context across sessions. |

## 3.4 Website Intelligence Team

One-shot auto-deployed team for comprehensive site analysis. User says "analyze mysite.com" and Prometheus deploys a full team, runs all scans in parallel, compiles a report, and delivers it back to the main chat.

| Trigger | User provides a URL. Main agent detects site analysis intent and calls deploy_analysis_team(url). |
| --- | --- |
| Team Creation | deploy_analysis_team.ts programmatically creates a ManagedTeam with 5 pre-defined agents + shared workspace. Team is flagged as one-shot. |
| SEO Scanner Agent | Fetches site via web_fetch and Scrapling. Scores meta tags, headings, canonicals, internal links, image alt text, page speed indicators, Core Web Vitals signals. |
| Performance + Stack Agent | Detects tech stack (Wappalyzer-style header analysis), measures load time, checks for render-blocking resources, mobile viewport. |
| AI Visibility Agent (GEO) | Queries ChatGPT, Perplexity, Gemini, and Claude to check if the brand appears in AI-generated answers. Returns visibility score per platform. |
| Backlink + SERP Agent | Uses web_search to find referring domains, checks domain authority signals, identifies top competing pages for target keywords. |
| Content Audit Agent | Analyzes page copy quality, content depth, keyword density, readability, content gaps vs competitors. |
| Report Compiler Agent | Reads all 5 findings files from shared workspace. Synthesizes into full_report.md with prioritized recommendations sorted by impact. |
| Manager Verification | Team manager does a quality pass on the compiled report before delivery. |
| Notification Bridge | Manager calls notify_main_agent() which pushes a team_report_ready event via _broadcastFn WebSocket pipeline. Main session receives it and messages the user. |
| Cleanup | Team auto-deletes after report delivery. One-shot — no lingering state. |

## 3.5 Policy Engine & Trust Architecture

Every action Prometheus takes is governed by a three-tier trust model. The AI proposes — the policy engine decides what is safe to execute, what needs a draft for review, and what requires human approval.

| Tier | Examples | Behavior |
| --- | --- | --- |
| READ | Read inbox, fetch CRM record, summarize doc, search web, read files, check analytics | Executes immediately. No approval needed. Logged. |
| PROPOSE | Draft email reply, draft Slack message, propose CRM status update, draft social post, propose file move | Presents draft to user for review. User approves, edits, or rejects. Does not execute without confirmation. |
| COMMIT | Send email, post to social, move money, delete files, update CRM, merge PR, post publicly | Requires explicit user approval via approval system. Risk scored. Evidence refs shown. Full audit log entry written. |

# 4. New Files & Changes Required

Complete inventory of every new file to create and every existing file to modify. No existing core functionality is removed or disrupted.

## 4.1 New Files — Core Business Brain

workspace/BUSINESS.md Purpose: Canonical business facts. Loaded every session. Contains: Company name, industry, team members + roles, active clients, products/services, key vendors, approval thresholds, company policies, important dates. Format: Structured markdown with typed sections (## Clients, ## Team, ## Products, etc.). Written by: User manual input, context ingestion engine, conversation learning extractor. Read by: buildPersonalityContext() on every session start (similar to USER.md). Risk: NONE — additive only. Does not modify any existing file loading logic, just adds a new file to the load list.

workspace/entities/ (folder structure) Purpose: Relational entity knowledge graph as markdown files. Structure: entities/clients/, entities/projects/, entities/vendors/, entities/contacts/, entities/products/, entities/social/ Each file: [entity-name].md with sections for Overview, Key Contacts, Active Items, History, Notes, Last Updated. Read by: cis-context-builder.ts when relevant entity is detected in user message. Written by: Integration sync, ingestion engine, agent runs via write_entity() tool. Risk: NONE — new folder, no existing code touched.

src/integrations/ (new directory) integrations.ts — OAuth flow handler, token storage (vault), CRUD for IntegrationConnection records. cis-context-builder.ts — Intent detection from user message → selects relevant integration cache + entity files → builds scoped context packet. integration-sync.ts — Background scheduler for TTL-based refresh of all connected integrations. Uses existing heartbeat infrastructure. connectors/ — One file per platform: gmail.ts, slack.ts, salesforce.ts, hubspot.ts, github.ts, instagram.ts, tiktok.ts, x.ts, linkedin.ts, notion.ts, stripe.ts, ga4.ts, reddit.ts social-scraper.ts — Scrapling Python bridge via shell subprocess. Handles public profile scraping for social platforms.

src/tools/deploy-analysis-team.ts Purpose: Single tool that creates a complete ManagedTeam for website intelligence on demand. Takes: { url: string } as input. Creates: ManagedTeam record with 5 pre-defined agent definitions and shared workspace. Spawns: All 5 agents in parallel via existing spawnAgentsParallel(). Agents: SEO scanner, performance+stack, AI visibility/GEO, backlinks+SERP, content audit. Pipeline: All agents write findings/ → report compiler reads all → manager verifies → notify_main_agent(). Cleanup: Team self-deletes after delivery. Flagged as type: "one_shot" on ManagedTeam. Risk: LOW — uses existing spawnAgentsParallel() and ManagedTeam APIs. New tool registered in registry.ts.

src/gateway/policy.ts Purpose: Deterministic policy engine between AI output and real-world execution. evaluateAction(actor, tool, args) → { tier: "read"¦"propose"¦"commit", requiresApproval: boolean, riskScore: number, reason: string } Rule format: JSON-configurable rules with conditions (tool, amount_gte, recipient_type, topic_match) and outcomes (tier, approver_role). Default rules built-in: payment thresholds, external email, bulk file ops, social posting, CRM writes. Integrates with: existing Approval type in types.ts and approval flow in verification-flow.ts. Risk: LOW — new standalone module. Existing tools unchanged. Policy checks wired into tool execution path in registry.ts execute() wrapper.

src/gateway/audit-log.ts Purpose: Immutable append-only action trail for every significant Prometheus action. Stored in: workspace/.prometheus/audit-log.jsonl (append-only, never overwritten). Each entry: timestamp, session_id, agent_id, action_type, tool_name, tool_args (scrubbed), context_used, facts_cited, policy_tier, approval_status, result_summary, error (if any). Exposed via: get_audit_log tool for user query. Displayed in UI audit panel. Risk: NONE — purely additive logging. Zero changes to existing execution paths.

src/gateway/teams/notify-bridge.ts Purpose: Allow team managers to push completion events to the main chat session. notify_main_agent(teamId, eventType, payload) — writes to workspace/events/pending.json. Main session handler in server-v2.ts polls events/pending.json on each response cycle. When team_report_ready event found: injects it as a system message into the active chat, clears the event. Risk: LOW — _broadcastFn already exists and is injected into team tools. This adds a file-based fallback path that is more reliable than pure WebSocket.

## 4.2 Modified Files — Minimal Changes Only

These existing files require small, targeted additions. In every case the change is additive — no existing logic is removed or altered.

| src/config/config-schema.ts | Add integrations: { connections: IntegrationConnection[] } to SmallClawConfigSchema. Additive only — no existing fields changed. |
| --- | --- |
| src/types.ts | Add IntegrationConnection interface, IntegrationPermissions interface, AuditLogEntry interface, PolicyRule interface, EntityFile interface. Additive only. |
| src/gateway/prompt-context.ts | buildPersonalityContext() gains one new block: if BUSINESS.md exists, load it (same pattern as USER.md). detectToolCategories() gains integration intent keywords. Additive only. |
| src/gateway/boot.ts | buildBootPrompt() includes entity summary if entities/ folder exists. Additive only — new optional section in boot output. |
| src/tools/registry.ts | Register deploy_analysis_team tool. Add integration tools. Wrap execute() with policy.ts check for commit-tier tools. The wrapper is a thin pass-through that logs and optionally gates — existing behavior unchanged unless policy blocks. |
| src/gateway/server-v2.ts | Add event polling loop that checks workspace/events/pending.json and injects team completion events into active sessions. Add OAuth callback route for integration connections. |
| src/config/soul.md | Add CIS awareness section: what BUSINESS.md is, how to use entity files, when to update them. Additive only. |

# 5. Phased Build Order

Each phase is independently valuable and non-breaking. Later phases build on earlier ones. No phase requires undoing work from a previous phase.

## Phase 1 — Business Brain Foundation

Estimated effort: 1–2 days. Zero risk to existing functionality.

What gets built 1. BUSINESS.md template — structured markdown with typed sections for the workspace. 2. Entity folder structure — entities/clients/, entities/projects/, entities/vendors/, entities/contacts/, entities/social/. 3. BUSINESS.md auto-load in buildPersonalityContext() — one new loadWorkspaceFile() call, same pattern as USER.md. 4. Conversation learning — post-session hook that extracts business facts and writes to BUSINESS.md and entity files automatically. 5. Updated soul.md — teaches the AI what BUSINESS.md and entities/ are and how to use/update them.

Result: Prometheus will remember your business across every session. It will know your clients, team, projects, and context permanently. This alone is transformative.

## Phase 2 — Website Intelligence Team

Estimated effort: 2–3 days. Uses only existing Prometheus infrastructure.

What gets built 1. deploy_analysis_team.ts tool with all 5 pre-baked agent system prompts. 2. Report compiler agent system prompt. 3. notify-bridge.ts + event polling loop in server-v2.ts. 4. One-shot team cleanup logic in managed-teams.ts (type: "one_shot" flag). 5. Register new tool in registry.ts.

Result: "Analyze mysite.com" deploys a full parallel analysis team and delivers a comprehensive report back to the main chat automatically.

## Phase 3 — Social Media Intelligence

Estimated effort: 3–4 days. Scrapling bridge + official API clients.

What gets built 1. social-scraper.ts — Scrapling Python bridge via shell subprocess for public profile data. 2. Official API clients — Instagram Graph, TikTok for Developers, X Basic, LinkedIn Marketing. OAuth token storage in vault. 3. social-intel skill — platform-specific scraping playbooks, analysis prompts, report format. 4. Entity persistence — analysis results stored in entities/social/[platform].md for cross-session memory. 5. Three-tier fallback: official API → Scrapling → browser automation.

Result: Full social media coach. Give Prometheus your handle and ask for an analysis — it pulls real data, ranks every post, finds what worked, and delivers a growth plan.

## Phase 4 — Integration Layer (CIS Connections)

Estimated effort: 1–2 weeks. Incremental — each connector is independent.

What gets built 1. IntegrationConnection type + schema additions in config-schema.ts and types.ts. 2. integrations.ts — OAuth flow, token CRUD, connection lifecycle. 3. integration-sync.ts — background TTL-based refresh using existing heartbeat infrastructure. 4. cis-context-builder.ts — intent detection → context packet assembly → injection into buildPersonalityContext(). 5. First connector wave: Gmail, Slack, GitHub (most universally useful, cleanest APIs). 6. Second connector wave: Salesforce/HubSpot, Notion, Stripe, Google Analytics 4. 7. Third connector wave: remaining social platforms, Reddit, Jira, Linear, Dropbox. 8. Connections UI panel in web-ui — connect/disconnect, permission toggles, sync status, data preview.

Result: Prometheus has live context from every corner of your business. It knows what emails came in, what deals are open, what PRs are pending, what revenue looks like — automatically, in every conversation.

## Phase 5 — Policy Engine & Audit System

Estimated effort: 2–3 days. Wraps existing execution path non-destructively.

What gets built 1. policy.ts — configurable rule engine, risk scoring, read/propose/commit tier classification. 2. audit-log.ts — append-only JSONL action trail with full context capture. 3. Tool execution wrapper in registry.ts — thin policy check before commit-tier tools. 4. Updated approval UI — shows policy tier, risk score, evidence refs, affected systems. 5. Audit log viewer in web-ui — queryable action history.

Result: Prometheus can handle real business operations safely. Every action is traceable, every risky action is gated, and the system is auditable — making it trustworthy enough for actual business use.

# 6. Safety & Integrity Principles

These rules govern every change made during implementation. They exist to ensure the core Prometheus system is never corrupted or degraded.

## 6.1 Non-Negotiable Rules

Do not break what works Every existing tool, agent profile, team workflow, scheduler, memory system, and channel integration must continue to work exactly as before after every build phase. All new code is additive. No existing function signatures are changed. No existing tool execute() implementations are modified. New tools are registered with registerSafe() which catches and logs failures without crashing the registry. Policy engine wraps execution as a pass-through when rules do not match — existing behavior is default behavior.

Vault-first for all credentials Every OAuth token, API key, and secret from integrations is stored as vault://integration_[id] references. No raw credentials ever appear in config.json, BUSINESS.md, entity files, logs, or prompts. resolveSecret() is called at execution time, never at storage time. Integration tokens are scoped — a Gmail token cannot be used to authenticate a Slack request.

Context injection is always bounded BUSINESS.md is loaded with a character limit (same pattern as USER.md: loadWorkspaceFile with maxChars). Entity files are loaded on-demand only when the entity is detected as relevant — never dumped wholesale. Integration cache data is always summarized before injection — raw API payloads never go into prompts. Total CIS context block has a hard token budget to prevent context overflow.

Write actions always confirm No integration write (send email, post to Slack, update CRM, post to social) ever executes without user confirmation. The policy engine classifies these as COMMIT tier. The existing Approval type in types.ts handles the gate. If the approval system is unavailable for any reason, COMMIT actions default to blocked — fail safe. Every COMMIT action writes an audit log entry before and after execution.

One-shot teams clean up after themselves Website intelligence teams (and any future one-shot teams) are flagged with type: "one_shot" on the ManagedTeam record. After report delivery and manager confirmation, the team and all its agents are automatically deleted. The report itself is written to the main workspace (not the team workspace) so it survives cleanup. If the team fails mid-run, a cleanup cron job removes orphaned one-shot teams older than 1 hour.

## 6.2 Testing Approach Per Phase

| Phase 1 | After adding BUSINESS.md auto-load: start a new session and verify USER.md, SOUL.md, and BUSINESS.md all appear in buildPersonalityContext() output. Check that sessions without BUSINESS.md still start correctly. |
| --- | --- |
| Phase 2 | Test deploy_analysis_team with a known URL. Verify all 5 agents spawn, write their findings files, compiler runs, report appears in workspace. Verify team is deleted after delivery. Verify existing team creation flow is unaffected. |
| Phase 3 | Test social scraper with a public Instagram handle. Verify Scrapling subprocess runs and returns structured data. Test official API with a connected test account. Verify fallback chain works when API is unavailable. |
| Phase 4 | Test each connector independently before wiring into cis-context-builder. Verify OAuth flows complete. Verify tokens stored in vault. Verify sync schedule works. Verify context injection only fires on relevant message intent. |
| Phase 5 | Test policy engine with known commit-tier tools. Verify read-tier tools pass through immediately. Verify propose-tier shows draft. Verify commit-tier triggers approval flow. Verify audit log writes correctly. Verify existing approval system is unaffected. |

# 7. Complete File Tree Delta

Every new file to be created and every existing file to be modified, organized by location.

## New Files

workspace/

BUSINESS.md                          ← new: canonical business facts

entities/                            ← new: entity graph folder

clients/                           ← one .md per client

projects/                          ← one .md per active project

vendors/                           ← one .md per vendor

contacts/                          ← one .md per key contact

social/                            ← one .md per social platform

events/                              ← new: team notification events

pending.json                       ← event queue for notify bridge

src/

integrations/                        ← new directory

integrations.ts                    ← OAuth + connection CRUD

cis-context-builder.ts             ← intent → context packet

integration-sync.ts                ← background TTL refresh

connectors/                        ← one file per platform

gmail.ts

slack.ts

salesforce.ts

hubspot.ts

github.ts

instagram.ts

tiktok.ts

x.ts

linkedin.ts

notion.ts

stripe.ts

ga4.ts

reddit.ts

social-scraper.ts                  ← Scrapling Python bridge

tools/

deploy-analysis-team.ts            ← website intelligence team tool

gateway/

policy.ts                          ← read/propose/commit engine

audit-log.ts                       ← immutable action trail

teams/

notify-bridge.ts                 ← manager → main chat events

## Modified Files

src/types.ts                           ← + IntegrationConnection, AuditLogEntry, PolicyRule, EntityFile

src/config/config-schema.ts            ← + integrations block in SmallClawConfigSchema

src/gateway/prompt-context.ts          ← + BUSINESS.md load, integration intent keywords

src/gateway/boot.ts                    ← + entity summary in boot prompt (optional)

src/gateway/server-v2.ts               ← + OAuth callback route, event polling loop

src/tools/registry.ts                  ← + deploy_analysis_team, integration tools, policy wrapper

src/config/soul.md                     ← + CIS awareness: BUSINESS.md and entity file instructions

# 8. At a Glance — Build Summary

| Phase | Feature | Key New Files | What Changes For Users |
| --- | --- | --- | --- |
| 1 | Business Brain | BUSINESS.md, entities/ | AI knows your business permanently. No more explaining context every session. |
| 2 | Website Intelligence | deploy-analysis-team.ts, notify-bridge.ts | "Analyze mysite.com" → full parallel team → comprehensive report delivered to chat. |
| 3 | Social Media Coach | social-scraper.ts, connectors/instagram.ts etc. | Full post-by-post analytics, growth recommendations, persistent social memory. |
| 4 | CIS Integrations | integrations/, cis-context-builder.ts | AI has live context from Gmail, Slack, Salesforce, GitHub, Stripe — all platforms connected. |
| 5 | Policy + Audit | policy.ts, audit-log.ts | Every action is safe, traceable, and approvable. Trustworthy for real business operations. |

Prometheus CIS — Architecture & Implementation Plan

Built on existing Prometheus infrastructure. All changes additive. Core system integrity preserved.